# AI Job Search Platform — PRD Review

Contradictions & Open Architecture Decisions

This document summarizes internal contradictions found in the product requirements document (PRD) and the architecture decisions that need explicit confirmation before MVP implementation begins. No code has been written yet — these items are blocking because they affect the overall system structure, not isolated implementation details.

# Part 1 — Contradictions Found in the PRD

## 1. Duplicated / conflicting authentication design

Section 3.2 states that identity and session management will use Supabase Auth. Section 3.4 then specifies building a fully custom authentication system from scratch: manual bcrypt password hashing, hand-rolled JWT access/refresh tokens, a custom reset-token table with expiry, and manually configured HttpOnly/Secure/SameSite cookies.

Why it matters:

Supabase Auth already implements all of this natively, including Google OAuth, email/password sign-up, secure cookie-based sessions (via the official SSR helper library), password-reset email flows, and built-in TOTP-based multi-factor authentication for the Super Admin 2FA requirement. Re-implementing it by hand duplicates a security-critical system that is already solved, tested, and maintained — and increases the attack surface for no functional benefit.

## 2. Python AI engine vs. Supabase Edge Functions

Section 3.2 states the AI orchestration engine runs in a “Python environment,” but also states that backend logic and triggers are implemented via Supabase Edge Functions. Supabase Edge Functions execute only on the Deno/TypeScript runtime — they cannot run Python code.

Why it matters:

As written, the two statements cannot both be true. One of two paths must be chosen: (a) run the AI orchestration as a separate Python service (e.g. FastAPI) on its own hosting, invoked by Supabase via HTTP; or (b) drop Python and implement the four AI agents directly in TypeScript inside Supabase Edge Functions, keeping the whole backend on one platform.

## 3. “Basic HTML/CSS” roadmap line vs. the actual screen specifications

The MVP-vs-future-roadmap table (Section 4) describes the MVP UI as “basic web interface in HTML/CSS.” However, Section 2.7 specifies a draggable Kanban board, a streaming chat interface for the interview simulator, gauge charts for feedback scores, a multi-step Q&A wizard, and full Hebrew RTL layout.

Why it matters:

These interaction patterns (drag-and-drop reordering, token-by-token streaming, client-side state synced with a live backend) are impractical to build reliably in raw HTML/CSS/vanilla JS without effectively reinventing the state-management layer that a frontend framework already provides.

## 4. Data retention & account-pause feature is unscoped

Section 2.9 requires a 2-year data retention/archival policy and an account pause/reactivation mechanism with resumed-monitoring-from-reactivation-date logic. This feature does not appear in any of the five development phases (Section 7) nor in the MVP Acceptance Criteria (Section 6).

Why it matters:

It is unclear whether this is an MVP requirement that was simply left out of the phase plan by mistake, or a feature intentionally deferred to a later phase.

## 5. Gmail API access is constrained by Google's own policies

The PRD specifies Gmail API integration in “Developer/Testing mode” limited to 100 test users. In practice, this requires a Google Cloud project and an OAuth consent screen configured in Testing mode, with each test user's email manually whitelisted by the project owner in Google Cloud Console.

Why it matters:

This is an account-ownership action that only the product owner can perform — it cannot be automated or provisioned as part of implementation, and it should be scheduled as an early task since Google's app-verification review (needed to lift the 100-user cap) can take weeks.

# Part 2 — Architecture Decisions Needed Before Implementation

The following four decisions affect the overall project structure and cannot be reasonably assumed. A recommendation is included for each, but the final call belongs to the product owner.

## Decision 1 — LLM Provider

Which LLM provider should power the four AI agents (Tailoring, Gatekeeper, Email Parser, Interviewer)? The PRD mentions “OpenAI / Anthropic” ambiguously, as if either is acceptable.

- Option A: Anthropic Claude — strong structured-output reliability and tool use, and the primary reasoning model referenced throughout the tooling used to build this project.

- Option B: OpenAI GPT — broad ecosystem support, also solid structured-output support.

Recommendation: Anthropic Claude, given the Gatekeeper agent's need for reliable structured JSON output and strict constraint-following.

## Decision 2 — AI Orchestration Runtime

Where should the four AI agents actually run — following directly from Contradiction #2 above.

- Option A: Supabase Edge Functions only (TypeScript/Deno) — one platform, no extra hosting, no cross-service networking/CORS to manage, but deviates from the PRD's literal mention of “Python.”

- Option B: A separate Python service (FastAPI) — matches the PRD's literal wording, but requires its own hosting (Render/Railway/Fly) and a secured call path from Supabase.

Recommendation: Option A for MVP — fewer moving parts, faster to ship, and Supabase Edge Functions are fully capable of calling the Anthropic/OpenAI API and running the agent logic.

## Decision 3 — Authentication Implementation

Following from Contradiction #1 above: build authentication on Supabase Auth's native features, or implement the fully custom mechanism described in Section 3.4?

- Option A: Supabase Auth (built-in) — Google OAuth, email/password, secure session cookies, password reset, and built-in TOTP MFA. Meets every Acceptance Criterion in Section 6.5 without custom security code.

- Option B: Fully custom JWT/bcrypt/reset-token system per Section 3.4 — significantly more code and security surface to build and maintain, with no functional gain over Option A.

Recommendation: Option A.

## Decision 4 — Frontend Framework

Following from Contradiction #3 above: which frontend approach should be used?

- Option A: Next.js + React — handles RTL Hebrew layout, drag-and-drop Kanban, streaming chat UI, and can also host API routes if some backend logic doesn't belong in Edge Functions.

- Option B: Plain HTML/CSS/vanilla JS, per the literal MVP roadmap line — faster to start, but a poor fit for drag-and-drop and streaming interactions without custom-built state management.

Recommendation: Option A.

# Part 3 — Additional Points to Confirm

- Is the 2-year data retention policy and account pause/reactivation feature (Section 2.9) in scope for the MVP, or deferred to Phase 2?

- Does a Google Cloud project with an OAuth consent screen already exist for this product, or does it need to be created from scratch (and by whom)?

- Company logo display on Kanban cards (Section 2.7.1, Screen 3) — should this fetch a real logo (e.g. via a third-party logo API), or is a simple initials/placeholder avatar acceptable for MVP?

- The “match percentage” shown on the Gap Analysis screen (Section 2.7.1, Screen 4) has no defined calculation method in the PRD — should this be derived from the AI's own confidence output, or computed separately (e.g. keyword overlap ratio)?

No implementation will begin until the decisions in Part 2 are confirmed.